## Slide 2
Competing Priorities
Ineffective Communication
Deliverables Unfit for ‘Purpose’
Scope Creep
Lack of Leadership Oversight

## Slide 4
“Shape change;
Volume constant”
Vision – Scope and Boundaries
Values – Define ‘good’
Reprioritization – What will we NOT do?

## Slide 6
1
Share the full picture
2
Agile and explicit – a real plan
3
Sustainability – soft landing pads
4
5
Pre-Mortem – Research is Risk
Humans aren’t automatons

## Slide 7
1) Share the Big Picture – Purpose, Values and Impacts

## Slide 8
WHY
HOW
WHAT
CLARITY OF SHARED PURPOSE
CLARITY OF PROCESS
CLARITY OF ACTION

## Slide 10
2) Agile and Explicit – Visible, Current and Flexible Plan

## Slide 11
Divergence of Thought
Possibilities
?
Convergence of Action
Implementation and Realism
!

## Slide 12
Impression of Cost / Effort
Time
Often The Reality
The ideal
INITIATION
PLANNING
EXECUTION
CLOSE OUT
3) Sustainable Soft Landing Pads

## Slide 13
4) Pre-Mortem – Research IS Risk

## Slide 14
5) Human Factors – (They’re not automatons…)
Capable or incapable? / Willing or unwilling?
Remit? Career development?
Newness? Growth towards independence from you?
Requisite authority to match responsibility
Freedom within a framework (Why? / How? / What?)
What actual evidence do you need to see in order to TRUST them?

## Slide 15
1
Share the full picture
2
Agile and explicit – a real plan
3
Sustainability – soft landing pads
4
5
Pre-Mortem – Research is Risk
Humans aren’t automatons

## Slide 16
steve@hutchinsontraining.com
Project leadership pro-forma ? Get in touch.